### Meeting Notes: WSU Database & Search Project

Project Overview: The team is building a web-based database for academic researchers and students to search and view artifact images and metadata. The discussion focused on backend constraints, the timeline for AI features, and the immediate plan for data ingestion.

### 1. AI Implementation Strategy

- Current Status: AI features (such as auto-tagging or image generation) will be postponed until a later phase, likely next semester.

- Cost & Feasibility: The team discussed the cost of AI APIs (approx. $50/month) versus free options.

- Hosting Constraints: Running a large AI model locally would require significant computation power, which might exceed the available space on the WSU server.

- Scalability: The architecture needs to account for scaling from a starting point (e.g., 500 items) to potentially 100,000 in the future, which impacts whether SQL is sufficient or a different approach is needed.

### 2. Data Ingestion & Backend

- Data Sources: The client confirmed that they can provide the database directly, which is easier than scraping the data.

- Data Quality: There are two datasets; one is "really good," while the other is described as "problematic".

- Proof of Concept: The team will start by manually processing a small subset of data (a "mini-divisible product") to establish a proof of concept before expanding to the larger dataset.

- Database Structure: The team will prioritize building the backend and database first to get eyes on it for feedback.

### 3. Search Functionality & UI

- Search Logic: The system needs to support complex queries where users can select multiple tags (e.g., "lines" AND "black and white photos").

- Interface: The proposed UI will display available tags which users can click to filter results, similar to e-commerce sidebars.

- User Needs: The system must account for various search behaviors, such as searching by specific fields (metadata) or visual composition.

- Map Visualizer: have the objects show up on an interactive map

- Add field: Seach by date discovered

### 4. Action Items & Next Steps

- Immediate Goal: Build the backend and ingest the small data subset to create a testable MVP.

- Client Review: The team will present the initial design and "conceptual stuff" to the client for feedback to ensure it aligns with their vision.

- Next Meeting: The team agreed to meet again next week to maintain a tight feedback loop during the design phase.

### Context: Approved User Stories

Reviewing the "User Stories round 1.pdf" confirmed the following features are in scope:

- Public Users: Search by metadata (date, material), filter by composition (e.g., number of figures), and view object groupings.

- Admins: Ability to upload images, manually input metadata, and edit existing entries.

- Future/Nice-to-Have: AI auto-tagging and crowdsourced submissions were formally noted as future features, aligning with the meeting decision to postpone AI.